COMFORTLIGHTING.NET

Lead Inventory Management System

Project Requirements Document  |  v1.0

Prepared for: ComfortLighting.net

Deployment Target: GoDaddy cPanel / MySQL

Date: March 9, 2026

# 1. Executive Summary

ComfortLighting.net requires a web-based Lead Inventory Management System to capture, track, and manage prospective commercial lighting customers. The application will replace manual tracking methods with a centralized, database-driven solution hosted on GoDaddy cPanel.

The system will serve the internal sales team by providing a structured pipeline view of leads across high-value commercial segments including laboratories, factory floors, warehouses, cold storage facilities, large garages, and large showrooms.

# 2. Project Scope

## 2.1 In Scope

- Full-stack web application (PHP + MySQL) hosted on GoDaddy cPanel

- Lead/contact management with all 14 required data fields

- Create, Read, Update, Delete (CRUD) operations for all lead records

- Searchable and filterable lead table/list view

- Pipeline progress and action status tracking

- Secure login and session management for authorized users

- Responsive UI accessible on desktop and tablet browsers

## 2.2 Out of Scope

- Integration with third-party CRM platforms (e.g., Salesforce, HubSpot)

- Native mobile application (iOS / Android)

- Automated email or SMS outreach features

- Customer-facing portal or self-service pages

- Advanced reporting / BI dashboards (Phase 2)

# 3. Target Users & Business Context

## 3.1 Primary Users

The application is intended for ComfortLighting.net's internal sales and business development team. Users will log in to view, add, update, and manage lead records on a day-to-day basis.

## 3.2 Target Customer Segments

Leads tracked in this system will represent companies operating large commercial or industrial facilities requiring specialty lighting solutions, including:

- Laboratories (pharmaceutical, biotech, research)

- Factory floors and manufacturing facilities

- Warehouses and distribution centers

- Cold storage and refrigerated facilities

- Large garages and automotive service centers

- Large showrooms (automotive, furniture, appliances)

# 4. Functional Requirements

## 4.1 Authentication & Access Control

- Login page with username and password (bcrypt hashed passwords)

- Session management with automatic timeout after inactivity

- Role-based access: Admin (full access) and Sales User (view/edit leads)

- Admin can create, deactivate, and manage user accounts

## 4.2 Lead Dashboard (List View)

- Paginated table displaying all leads with sortable columns

- Quick-search bar filtering by Company Name, Contact, or email

- Filter panel: filter by Action, Progress stage, or date range (Expected)

- Color-coded ACTION badges for at-a-glance pipeline status

- Export to CSV functionality

## 4.3 Lead Detail View

- Full display of all 14 data fields for a single lead record

- Inline Edit button to enter edit mode directly from the detail view

- Timestamped Notes section showing creation and last-modified date

- Delete button (with confirmation dialog) available to Admin role only

## 4.4 Add / Edit Lead Form

- Single-page form for creating new leads or editing existing ones

- Field validation: required fields marked, email format enforced, numeric fields validated

- Auto-save draft (session-based) to prevent data loss on accidental navigation

- Cancel button returns user to the list view without saving

## 4.5 Notes & Activity Log

- Appended notes field: each new note entry is time-stamped and prepended to history

- Existing notes are preserved and not overwritten on update

# 5. Data Model & Field Specifications

## 5.1 Database Configuration

| Parameter | Value |
| --- | --- |
| Database Name | comfortlighting |
| Username | comfort |
| Host | localhost (GoDaddy cPanel MySQL) |
| Engine | InnoDB |
| Character Set | utf8mb4 |
| Collation | utf8mb4_unicode_ci |

## 5.2 Leads Table Schema — leads

| Field Name | Data Type | Required | Description |
| --- | --- | --- | --- |
| id | INT AUTO_INCREMENT | PK | Primary key |
| created_at | DATETIME | Auto | Record creation timestamp |
| updated_at | DATETIME | Auto | Last modification timestamp |
| Company Name | VARCHAR(255) | Required | Legal or trading name of the prospect company |
| ACTION | VARCHAR(100) | Required | Current action/next step (e.g., Call, Quote, Follow-Up, Closed) |
| Contact | VARCHAR(255) | Required | Primary contact person name and title |
| Address | TEXT | Optional | Full street address of the facility |
| Number | VARCHAR(30) | Required | Primary phone number for the contact |
| Email | VARCHAR(255) | Required | Contact email address (validated format) |
| Notes | TEXT | Optional | Free-form notes; call logs, meeting summaries, observations |
| Sq Ft | INT | Optional | Total square footage of the facility to be lit |
| Targets | TEXT | Optional | Specific lighting targets or zones within the facility |
| Potential | DECIMAL(12,2) | Optional | Estimated deal value / potential revenue ($) |
| Progress | VARCHAR(100) | Optional | Stage in the sales pipeline (e.g., Prospect, Proposal, Negotiation) |
| Expected | DATE | Optional | Expected close date for the deal |
| ROI | DECIMAL(5,2) | Optional | Estimated return on investment for the customer (%) |
| Annual Sales / Other Locations | TEXT | Optional | Annual revenue of company and notes on additional site locations |

## 5.3 ACTION Field — Allowed Values

The ACTION field should use a controlled vocabulary dropdown to ensure consistency across records:

- New Lead — Initial entry, not yet contacted

- Call Scheduled — Appointment set to make first contact

- Contacted — First contact made, awaiting response

- Quote Requested — Customer requested a lighting proposal

- Proposal Sent — Formal quote delivered to customer

- Follow-Up — Requires follow-up communication

- Negotiation — Actively negotiating terms

- Closed Won — Deal successfully closed

- Closed Lost — Opportunity not converted

- On Hold — Paused; revisit at future date

## 5.4 PROGRESS Field — Pipeline Stages

- Prospect — Identified but not yet engaged

- Qualified — Confirmed as a viable opportunity

- Proposal — Proposal stage active

- Decision Pending — Awaiting customer decision

- Won — Converted to customer

- Lost — Did not convert

# 6. Non-Functional Requirements

## 6.1 Performance

- Page load time under 2 seconds for the lead list view with up to 1,000 records

- Database queries optimized with appropriate indexes on Company Name, ACTION, and Progress fields

## 6.2 Security

- All database credentials stored in a server-side config file outside the webroot

- Prepared statements (PDO) used for all database queries to prevent SQL injection

- XSS prevention via output escaping (htmlspecialchars) on all rendered data

- HTTPS enforced via .htaccess redirect on GoDaddy cPanel

- Session tokens regenerated on login; session data stored server-side

- Passwords stored as bcrypt hashes (never plaintext)

## 6.3 Reliability & Backup

- GoDaddy cPanel automated daily MySQL backups enabled

- Application code maintained in a version-controlled Git repository

## 6.4 Usability

- Responsive layout (Bootstrap 5 or equivalent) supporting desktop and tablet viewports

- Consistent navigation bar with quick-access to Add Lead and Dashboard

- Confirmation dialogs required before any destructive actions (delete)

# 7. Technical Stack

| Layer | Technology |
| --- | --- |
| Hosting | GoDaddy cPanel (Shared or VPS Hosting) |
| Server Language | PHP 8.x |
| Database | MySQL 8.x — Database: comfortlighting / User: comfort |
| DB Access Layer | PDO (PHP Data Objects) with prepared statements |
| Frontend | HTML5, CSS3, Bootstrap 5, Vanilla JavaScript |
| Authentication | PHP sessions with bcrypt password hashing |
| Version Control | Git (GitHub or Bitbucket private repo) |
| Deployment | FTP / cPanel File Manager or Git-based deploy |

# 8. Application Pages & Sitemap

| Page | Route | Description |
| --- | --- | --- |
| Login | /login.php | User authentication page |
| Dashboard / Lead List | /index.php | Paginated, searchable lead table |
| Add Lead | /leads/add.php | Form to create a new lead record |
| Lead Detail | /leads/view.php?id={id} | Read-only view of a single lead |
| Edit Lead | /leads/edit.php?id={id} | Edit form pre-filled with existing data |
| Delete Lead (action) | /leads/delete.php | POST action, Admin only, with confirmation |
| User Management | /admin/users.php | Admin: create/deactivate users |
| Logout | /logout.php | Destroys session and redirects to login |

# 9. Suggested Development Milestones

| # | Milestone | Deliverables | Est. Duration |
| --- | --- | --- | --- |
| 1 | Environment Setup | GoDaddy cPanel configured, MySQL DB and user created, Git repo initialized | 1–2 days |
| 2 | Database & Schema | leads and users tables created, seed data for testing | 1 day |
| 3 | Authentication | Login, logout, session management, password hashing | 2 days |
| 4 | Lead CRUD | Add, View, Edit, Delete lead functionality with validation | 3–4 days |
| 5 | Dashboard & Search | Paginated list view, search, filter by Action and Progress | 2–3 days |
| 6 | UI Polish & CSV Export | Responsive Bootstrap UI, color-coded badges, CSV export | 2 days |
| 7 | Security Review & UAT | SQL injection checks, XSS review, user acceptance testing | 2 days |
| 8 | Production Deployment | Deploy to GoDaddy, HTTPS enforced, final smoke test | 1 day |

# 10. Assumptions & Dependencies

- GoDaddy cPanel hosting plan supports PHP 8.x and MySQL 8.x

- The MySQL database comfortlighting and user comfort will be created by the client via cPanel before development handoff

- The database password for user comfort will be provided to the development team securely and stored in a server-side config file

- SSL/TLS certificate is active on the domain comfortlighting.net

- Initial user accounts (admin + sales users) will be seeded during deployment

- No existing data migration is required for Phase 1

# 11. Open Questions

- Should multiple users be able to own / be assigned to specific leads? If so, an assigned_to field referencing the users table should be added.

- Is a file/document attachment feature needed (e.g., attaching a proposal PDF to a lead)?

- Should the Notes field support structured entries (e.g., call log format with date, user, and note text), or is a single free-form text field sufficient?

- Is a CSV or Excel import feature needed to bulk-upload leads from a spreadsheet?

- What is the anticipated number of concurrent users accessing the system?

- Should there be email notifications triggered by specific ACTION status changes?

# 12. Document Approval

This document is subject to review and approval by ComfortLighting.net stakeholders before development begins. Changes to requirements after approval should follow a formal change request process.

| Role | Name | Date |
| --- | --- | --- |
| Project Owner |  |  |
| Lead Developer |  |  |
| Reviewer |  |  |